POROJECT PLANNING PHASE

Date: 15 February 2025

Team ID: __________

Project Name: DarshanEase

Product Backlog, Sprint Schedule, and Estimation

Sprint-1

Functional Requirement (Epic): User Registration

USN-1

User Story: As a user, I can register in the application by entering my name, email, and password.

Story Points: 3

Priority: High

Team Members: Development Team

USN-2

User Story: As a user, I can receive registration confirmation after successful signup.

Story Points: 2

Priority: Medium

Team Members: Development Team

Sprint-1

Functional Requirement (Epic): User Login

USN-3

User Story: As a user, I can login into the application using email and password.

Story Points: 2

Priority: High

Team Members: Development Team

Sprint-2

Functional Requirement (Epic): Temple Details

USN-4

User Story: As a user, I can view temple information and darshan timings.

Story Points: 3

Priority: High

Team Members: Frontend Team

Sprint-2

Functional Requirement (Epic): Darshan Booking

USN-5

User Story: As a user, I can select available darshan slots and book tickets online.

Story Points: 5

Priority: High

Team Members: Full Stack Team

Sprint-3

Functional Requirement (Epic): Booking Management

USN-6

User Story: As a user, I can view my booking details.

Story Points: 3

Priority: Medium

Team Members: Development Team

USN-7

User Story: As an admin, I can view and manage devotee bookings.

Story Points: 4

Priority: High

Team Members: Backend Team

Project Tracker

Sprint-1

Total Story Points: 15

Duration: 6 Days

Sprint Start Date: 15 Feb 2025

Sprint End Date: 20 Feb 2025

Story Points Completed: 15

Sprint Release Date: 20 Feb 2025

Sprint-2

Total Story Points: 15

Duration: 6 Days

Sprint Start Date: 21 Feb 2025

Sprint End Date: 26 Feb 2025

Story Points Completed: 15

Sprint Release Date: 26 Feb 2025

Sprint-3

Total Story Points: 10

Duration: 6 Days

Sprint Start Date: 27 Feb 2025

Sprint End Date: 04 Mar 2025

Story Points Completed: 10

Sprint Release Date: 04 Mar 2025

Velocity Calculation

Total Story Points Completed = 40

Total Sprint Duration = 18 Days

Average Velocity = Total Story Points / Total Days

Velocity = 40 / 18 = 2.22 story points per day

Burndown Chart

Add a simple chart showing:

X-axis: Sprint Days

Y-axis: Remaining Story Points

Start: 40 points

End: 0 points

Photo/Chart to add:

Sprint planning board screenshot

Burndown chart graph